NLP-06

Technical Execution Plan

Privacy-Preserving Personalized Healthcare & Wellness Assistant

Phase-by-phase breakdown: what is built, what tools are used, and what each phase must produce

# 1. How to Read This Document

This is a technical execution plan, not a timeline — it is organized by phase, not by week, so it can be followed regardless of how the schedule shifts. Each phase specifies: the objective, the concrete technical tasks, the tools/technologies used for each task, the expected outcome (deliverable), and the exit criteria that confirm the phase is actually complete before moving on.

The project runs two coordinated tracks throughout: the Product Track (local LLM, RAG, voice, patient/doctor interfaces — Person A) and the Research Track (federated learning, differential privacy, anomaly detection, experiments, paper — Person B). Each phase below notes which track(s) it involves.

Phase 1: Foundation & Setup   [Both]

### Objective

Establish the architecture, environment, and data access strategy before any feature work begins.

### Technical Tasks

- Architecture design: finalize the two-track system architecture (Product Track + Research Track) and document data flow between them.

- Environment setup: set up Python environments, GitHub repo with branch strategy, dependency management (requirements.txt / poetry).

- Local LLM proof of concept: install Ollama, pull Llama 3.1 8B and Mistral 7B, run basic inference to benchmark latency/memory on available hardware (GPU/CPU).

- Data access: submit MIMIC-III/IV credentialing application (CITI training + data use agreement); in parallel, install and test Synthea to confirm the backup data path works end-to-end.

- Literature grounding: read and annotate base papers b1-b5; draft a related-work outline positioning NLP-06's gap.

### Tools & Technologies Used

| Task | Tool / Technology |
| --- | --- |
| Local LLM runtime | Ollama (or llama.cpp) |
| Model weights | Llama 3.1 8B, Mistral 7B (quantized, e.g. GGUF format) |
| Version control | Git + GitHub |
| Environment management | Python venv or Conda, pip / poetry |
| Synthetic data generator | Synthea (Java-based, runs locally) |
| Real clinical data (pending) | MIMIC-III / MIMIC-IV via PhysioNet credentialing |

### Expected Outcome

A documented system architecture, a working local LLM that can answer a basic prompt end-to-end on target hardware, a confirmed data strategy (MIMIC application submitted + Synthea working as fallback), and a related-work outline grounding the paper's positioning.

### Exit Criteria

- Architecture diagram reviewed and agreed by both team members.

- Local LLM responds to a test prompt with acceptable latency on target hardware.

- Synthea successfully generates a sample patient population locally.

- MIMIC application submitted (not necessarily approved yet).

Phase 2: Data Pipeline   [Both]

### Objective

Produce a unified, per-patient dataset — combining real/synthetic vitals and labs with generated conversational and lifestyle data — structured for both the RAG layer and the federated anomaly detector.

### Technical Tasks

- Feature extraction: extract relevant vitals, lab values, and timestamps from MIMIC (or Synthea) for a defined patient cohort.

- Synthetic supplementary data: use an LLM to generate plausible conversation logs, nutrition/calorie logs, and exercise logs per patient, following clinical templates for realism.

- Ward simulation design: partition the patient cohort into simulated ward nodes; optionally skew population characteristics per ward (age, condition type) to create realistic non-IID heterogeneity for the FL experiments.

- Schema design: define the per-patient record schema (structured fields + free text) to be stored in the encrypted database and indexed for retrieval.

- Embedding pipeline: chunk and embed patient records for the vector database, tagged with Patient_ID metadata for strict retrieval filtering.

- Encryption setup: implement AES encryption at rest for the local database.

### Tools & Technologies Used

| Task | Tool / Technology |
| --- | --- |
| Data extraction / processing | Python (pandas, numpy) |
| Synthetic clinical records | Synthea |
| Synthetic conversation / lifestyle logs | Local LLM (Llama/Mistral) with structured prompt templates |
| Vector database | pgvector (Postgres extension) or ChromaDB |
| Embeddings model | A local sentence-embedding model (e.g., a small BGE or MiniLM variant) |
| Encrypted storage | SQLite/PostgreSQL with AES-256 at rest |

### Expected Outcome

A structured, per-patient dataset combining real/synthetic vitals and labs with synthetic conversation, nutrition, and exercise logs; patients partitioned into simulated ward nodes; all data embedded and encrypted, ready to be queried by RAG and consumed by the FL training pipeline.

### Exit Criteria

- A sample of at least a few dozen synthetic/real patients is fully populated across all data types (vitals, labs, conversation, nutrition, exercise).

- Ward partitioning is defined and reproducible.

- A test query against the vector database returns correctly filtered, patient-scoped results.

Phase 3: Parallel Build   [Both, split by track]

### Objective

Build the two core system components in parallel: the Product Track (LLM assistant, RAG, voice, interfaces) and the Research Track (federated, differentially private anomaly detector).

### 3A. Product Track — LLM, RAG & Voice (Person A)

- RAG retrieval layer: implement semantic search over the patient-scoped vector database; retrieve top-k relevant records for a given query.

- Prompt construction: assemble retrieved context + patient question into a grounded prompt template for the local LLM.

- Conversational interface: build the patient-facing chat UI (text input/output).

- Voice pipeline: integrate local ASR (quantized Whisper / faster-whisper) for speech-to-text input, and a local TTS engine (e.g., Piper or Coqui TTS) for audio output — wired into the same RAG/LLM pipeline as text.

- Lab report summarization: build ingestion for lab report text/PDF, summarized into plain language via the LLM.

- Logging features: meal/exercise logging forms feeding into the patient's structured record.

- Reminders: simple scheduled-reminder logic for medication, meals, exercise, follow-ups.

- Doctor interface (initial): build patient-summary query view and conversation log review.

### Tools & Technologies (Product Track)

| Component | Tool / Technology |
| --- | --- |
| Backend API | FastAPI (Python) |
| Frontend | Streamlit (fast prototyping) or React |
| RAG orchestration | LangChain or a custom lightweight retrieval layer |
| Speech-to-text (ASR) | Whisper (quantized) via whisper.cpp / faster-whisper |
| Text-to-speech (TTS) | Piper or Coqui TTS (offline) |
| PDF/text parsing for lab reports | PyPDF2 / pdfplumber |

### 3B. Research Track — FL + DP Anomaly Detector (Person B)

- Baseline model: implement a non-federated anomaly/risk classifier first (LSTM/GRU, with a CNN baseline for comparison) to establish a performance ceiling.

- Federated setup: wrap the model training loop in a federated framework, simulating multiple ward-node clients and a central aggregator (FedAvg).

- Differential privacy integration: apply DP-SGD (gradient clipping + Gaussian noise) to local training via Opacus, with the privacy budget epsilon as a configurable parameter.

- Privacy accounting: implement the Moments Accountant / Rényi DP accounting to track cumulative privacy loss tightly across training rounds.

- Sanity checks: confirm the federated loop converges, and that increasing DP noise measurably (and sensibly) degrades accuracy before running full experiments.

### Tools & Technologies (Research Track)

| Component | Tool / Technology |
| --- | --- |
| Model framework | PyTorch |
| Sequence models | LSTM / GRU (primary), CNN (baseline) |
| Federated learning orchestration | Flower (flwr) |
| Differential privacy (DP-SGD) | Opacus |
| Privacy accounting | Moments Accountant / Rényi DP (via Opacus's built-in accountant) |
| Experiment tracking | Weights & Biases or simple CSV/logging |

### Expected Outcome

A patient-facing assistant (text + voice) that answers questions grounded in the patient's own record, plus a working federated, differentially private anomaly detector that trains across simulated ward nodes and produces sensible baseline risk scores.

### Exit Criteria

- Product Track: a patient can ask a question by text or voice and receive a grounded, spoken or written answer referencing their own data.

- Research Track: the FL+DP training loop runs end-to-end across simulated wards and converges to a usable baseline model.

Phase 4: Experiments   [Research Track lead, Product Track supports]

### Objective

Run the core research experiments that produce the paper's results, and connect the anomaly model's live output into the prototype's alert system.

### Technical Tasks

- Epsilon sweep: train the federated anomaly detector at multiple privacy budgets (e.g., epsilon = 0.5, 1, 2, 4, 8, no-DP baseline), recording F1, precision, recall, and AUC at each level.

- Architecture comparison: run the same epsilon sweep for LSTM/GRU vs CNN to test the robustness-to-noise hypothesis (Contribution 2).

- Heterogeneity experiments (if time allows): vary non-IID skew across simulated wards and measure impact on federated convergence and accuracy.

- Statistical rigor: repeat key runs across multiple random seeds; report mean and variance, not single-run numbers.

- Figure generation: produce the privacy-utility tradeoff curves and comparison plots for the paper.

- Live alert wiring: connect the trained anomaly model's inference output to the doctor-facing alert dashboard in the prototype.

### Tools & Technologies Used

| Task | Tool / Technology |
| --- | --- |
| Experiment orchestration | Python scripts / notebooks, Flower + Opacus from Phase 3B |
| Statistical analysis | scikit-learn (metrics), scipy (significance testing) |
| Plotting | Matplotlib / Seaborn |
| Dashboard integration | FastAPI backend serving live model inference to the doctor UI |

### Expected Outcome

A complete set of experimental results: epsilon-vs-performance tradeoff curves, an LSTM/GRU-vs-CNN robustness comparison, and (optionally) heterogeneity results — all with proper statistical treatment, ready to be written up. The doctor dashboard in the running prototype shows live, model-generated alerts.

### Exit Criteria

- Tradeoff curves are generated and show a plausible, explainable pattern (accuracy degrades as epsilon decreases).

- Results are reproducible across at least 3 random seeds.

- The doctor dashboard displays real alerts sourced from the trained model, not placeholder data.

Phase 5: Integration   [Both]

### Objective

Merge the Product Track and Research Track into a single, coherent, end-to-end system and verify the privacy design holds under real use.

### Technical Tasks

- System merge: combine the patient assistant, doctor dashboard, and FL/DP pipeline into one deployable application.

- End-to-end flow test: patient logs data -> assistant answers via RAG -> anomaly model scores data -> doctor dashboard shows alert -> doctor queries RAG for a summary.

- Privacy audit: confirm no patient data or raw gradients leave the local/simulated ward network at any point; verify encryption at rest is functioning.

- Usability pass: basic UI polish on both interfaces; fix obvious friction points found during end-to-end testing.

### Tools & Technologies Used

| Task | Tool / Technology |
| --- | --- |
| Integration testing | Manual end-to-end test scripts + pytest for backend components |
| Network/privacy verification | Manual traffic inspection (confirm no external calls); encryption checks on stored files |
| Deployment packaging | Docker (optional, for reproducible local deployment) |

### Expected Outcome

A fully integrated, demo-ready prototype where a simulated patient interaction produces a grounded assistant response, feeds the anomaly detector, and — when appropriate — raises a doctor alert, all without any data leaving the local system.

### Exit Criteria

- A full walkthrough (patient query -> response, abnormal data -> alert -> doctor review) runs without manual intervention.

- Privacy audit finds no unintended data egress.

Phase 6: Paper Writing   [Person B lead, Person A supports]

### Objective

Produce a complete, mentor-reviewed draft of the research paper built around the experimental results.

### Technical Tasks

- Methodology section: document the system architecture, FL+DP setup, model choices, and privacy accounting method precisely enough to be reproducible.

- Results section: write up the epsilon sweep, architecture comparison, and (if run) heterogeneity results with figures and tables.

- Related work: position the paper against b1-b5 and the identified literature gap.

- Introduction & discussion: motivate the ward-based scenario, state contributions clearly, discuss limitations (synthetic data, simulated federation, single-institution assumption).

- Internal + mentor review: circulate the draft for feedback and revise.

### Tools & Technologies Used

| Task | Tool / Technology |
| --- | --- |
| Writing / typesetting | LaTeX (Overleaf) or Word, per target venue's template |
| Reference management | Zotero or BibTeX |

### Expected Outcome

A complete paper draft — introduction, related work, methodology, results, discussion, limitations — ready for mentor review and, if applicable, submission to a target venue.

### Exit Criteria

- Full draft reviewed internally by both authors.

- Mentor feedback incorporated.

Phase 7: Final Testing & Presentation   [Both]

### Objective

Polish the prototype and paper, and prepare all materials for the final demo/presentation.

### Technical Tasks

- Bug fixes: resolve remaining issues found during integration testing.

- UI polish: final pass on both patient and doctor interfaces for the live demo.

- Demo rehearsal: run through the full demo script (including voice interaction) multiple times to catch failure points.

- Final report / thesis writeup: compile the final project report (if separate from the paper).

- Presentation materials: slide deck and/or poster; prepare answers for likely questions (data choices, epsilon range, limitations).

### Tools & Technologies Used

| Task | Tool / Technology |
| --- | --- |
| Slides / poster | PowerPoint, Google Slides, or LaTeX Beamer |
| Demo environment | The fully integrated local system from Phase 5, run live or recorded as backup |

### Expected Outcome

A polished, reliably demoable prototype; a finalized paper draft; and complete presentation materials.

### Exit Criteria

- Demo runs successfully at least twice in rehearsal without failure.

- Final paper and report are submission-ready.

- Slides/poster are complete and reviewed.